User Acceptance Testing (UAT) Template

| Date | 08 October 2026 |
| --- | --- |
| Team ID | [TEAM ID] |
| Project Name | Auto Ticket Classification Using ServiceNow Flow Designer |
| Maximum Marks | 4 Marks |

Project Overview:

Project Name: Auto Ticket Classification Using ServiceNow Flow Designer

Project Description: Automatic classification of tickets created in the School IT Ticket table by assigning Category and Subcategory from keywords in the ticket text using a ServiceNow Flow Designer flow, with an email notification to the caller.

Project Version: 1.0

Testing Period: 28 September 2026 to 03 October 2026

Testing Scope:

Features and functionalities tested: ticket creation, form fields, dependent Category and Subcategory choices, automatic classification by Flow Designer, email notification and access control.

User stories tested: USN-4 to USN-11.

Testing Environment:

URL/Location: ServiceNow instance used for the project (instance URL: [INSTANCE URL])

Credentials (if required): Provided by the project team to the testers; not recorded in this document.

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Create a ticket with Caller and Short Description | 1. Open the School IT Ticket form 2. Enter Caller and Short Description 3. Submit | Ticket saved with an auto-generated Number | Ticket saved with an auto-generated Number | Pass |
| TC-002 | Ticket with “Wi-Fi” in the Short Description | 1. Create the ticket 2. Open the ticket 3. Check Category and Subcategory | Category = Network; Subcategory = Wi-Fi | Category = Network; Subcategory = Wi-Fi | Pass |
| TC-003 | Ticket with “Projector” in the Short Description | 1. Create the ticket 2. Open the ticket 3. Check Category and Subcategory | Category = Hardware; Subcategory = Projector | Category = Hardware; Subcategory = Projector | Pass |
| TC-004 | Ticket with “Password” or “Login” in the Short Description | 1. Create the ticket 2. Open the ticket 3. Check Category and Subcategory | Category = Access; Subcategory = Forgot Password | Category = Access; Subcategory = Forgot Password | Pass |
| TC-005 | Ticket with “Slow” or “Hanging” in the Short Description | 1. Create the ticket 2. Open the ticket 3. Check Category and Subcategory | Category = Performance; Subcategory = Slow Computer | Category = Performance; Subcategory = Slow Computer | Pass |
| TC-006 | Ticket with no configured keyword (negative scenario) | 1. Create a ticket describing a printer problem 2. Open the ticket | Category and Subcategory remain empty for manual review | Category and Subcategory remained empty | Pass |
| TC-007 | Email notification to the Caller | 1. Create a ticket 2. Check the email received by the Caller | Email with the ticket Number is received | Email received with the ticket Number | Pass |
| TC-008 | Modification by an unauthorized user (negative scenario) | 1. Log in as a user without the required role 2. Try to modify a ticket | Modification is not allowed | Modification blocked | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Subcategory choice label “Slow Compter” contained a spelling error. | 1. Open the Subcategory choice list 2. Check the label | Low | Closed | Label corrected to “Slow Computer”. |
| BG-002 | Ticket written as “WiFi” was not matched by a condition written only for “Wi-Fi”. | 1. Create a ticket with “WiFi not working” 2. Check Category | Medium | Closed | Condition extended to cover both spellings. |
| BG-003 | Ticket with no configured keyword leaves Category empty. | 1. Create a ticket describing a printer problem | Low | Closed | By design: such tickets are classified manually; extra categories are a future enhancement. |

Sign-off:

Tester Name: [TESTER NAME]

Date: 03 October 2026

Signature: [TESTER SIGNATURE]

Notes:

Test cases cover both positive and negative scenarios.

Testers are encouraged to provide detailed feedback, including any suggestions for improvement.

Bug tracking includes details such as severity, status and steps to reproduce.

Sign-off from the project manager and product owner is obtained before proceeding with deployment.