A Sprint is a fixed period or duration in which a team works to complete a set of tasks. In this project each sprint lasts 6 days.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over one or more sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete (usually in the form of a Fibonacci series).

1 – Very easy task

2 – Normal task

3 – Moderate task

5 – Difficult task

Story points used: 1, 2, 3, 5

Sprint-1

Requirement Analysis (Epic)

Documenting the business use case (USN-1) 2

Configuration Management (Epic)

Creating the Project Update Set (USN-2) 1

Documentation (Epic)

Documenting navigation steps in picture view (USN-3) 2

Ticket Creation (Epic)

Creating the School IT Ticket table and form (USN-4) 5

Total Story Points in Sprint-1 = 2+1+2+5=10

Sprint-2

Data Structure (Epic)

Creating fields and data types (USN-5) 3

Dependent Choice (Epic)

Implementing Category and Subcategory dependency (USN-6) 2

Automatic Classification (Epic)

Designing the flow trigger (USN-7) 5

Total Story Points in Sprint-2 = 3+2+5=10

Sprint-3

Automatic Classification (Epic)

Keyword conditions and category update (USN-8) 5

Email Notification (Epic)

Email notification to the Caller (USN-9) 3

Ticket Creation (Epic)

Automatic Category and Subcategory on ticket creation (USN-10) 2

Total Story Points in Sprint-3 = 5+3+2=10

Sprint-4

Testing, Validation & Security (Epic)

Testing, validation and security (USN-11) 5

Deployment & Conclusion (Epic)

Update set completion and conclusion (USN-12) 5

Total Story Points in Sprint-4 = 5+5=10

Total Story Points

Sprint-1 = 10

Sprint-2 = 10

Sprint-3 = 10

Sprint-4 = 10

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 10+10+10+10 = 40

Number of Sprints = 4

Velocity = 40/4

10 (Story Points per Sprint)

The team’s velocity is 10 Story Points per Sprint.